Work Zone Mobility and Safety Self Assessment

2006 National Report

Federal Highway Administration

Office of Operations

October 2006

Background and Purpose

The Work Zone Mobility and Safety Self Assessment (WZ SA) tool consists of a set of questions designed to assist those with work zone management responsibilities in assessing their programs, procedures, and practices against many of the good work zone practices in use today.  The WZ SA process fulfills a number of important goals:

- It helps raise the level of awareness of practices and strategies used in mitigating work zone congestion and crashes.

- It facilitates communication and sharing of best practices among transportation professionals.

- It serves as a working tool to identify gaps in existing efforts to mitigate work zone related congestion and crashes.

- It provides an opportunity to benchmark progress at the agency-level, and provides information to the Federal Highway Administration (FHWA) that can help in assessing the state of the practice in work zone management on a national basis.

- It assists FHWA in measuring the effectiveness of its National Work Zone Program and shaping the future direction of that program.

FHWA conducts the assessment annually. In 2006, each FHWA Division Office was asked to re-examine and update the results of its 2005 WZ SA, working, as appropriate, with transportation agency staff from its state partner.  Each Division Office had the option of performing a simple update or a more in-depth re-assessment.  A simple update would focus on revising past scores to reflect current practices based on observations and an ongoing knowledge of work zone practices.  A simple update might focus on particular areas of the WZ SA.  For a more in-depth re-assessment, the WZ SA could be conducted as a group exercise and involve a structured discussion among stakeholders to develop consensus ratings for each of the questions.

While the score provides a metric for measurement, the most important information is derived from the discussions conducted among the participants. The interchange among stakeholders provides an opportunity for an agency to identify specific areas for improvement and provides the basis for structuring approaches to improve work zone policies, programs, and practices.

The WZSA is intended to help agencies identify areas of strength and areas for improvement and to then use that information to identify needs and gaps in practices that could benefit from additional focus.  Techniques and strategies that will lead to filling those gaps in the project development process are key to improving work zone operations.  While a goal of the WZ SA is to identify opportunities for improvement, the “next step” in making use of the information is to identify techniques and actions that can improve upon current operations.

The WZ SA consists of six primary assessment areas:

- Section 1:  Leadership and Policy

- Section 2:  Project Planning and Programming

- Section 3:  Project Design

- Section 4:  Project Construction and Operation

- Section 5:  Communications and Education

- Section 6:  Program Evaluation

Each assessment area contains a set of questions about a particular work zone related policy, process, product, or practice.   For each question, respondents were asked to evaluate the extent to which a particular policy, process, product, or practice has been incorporated into an agency’s way of doing business.  The questions in each section were rated according to the level of adoption phase, a scale of 0 to 15 broken into a set of five progressive levels based on the quality improvement process model used by industry.  Definitions and characteristics for these ratings are listed in Table 1.  A score of 7 or more on a question signifies that a state is implementing and executing the item in that question.

### Table 1.  WZSA Rating/Scoring Scale

| Adoption Phase | Scoring Range | Description |
| --- | --- | --- |
| Initiation | (0-3) | Does agency management acknowledge the need for a particular item? Has exploratory research taken place to assess the benefits of this item? Does management support further development of this item’s requirements? |
| Development | (4-6) | Has the agency developed a plan or approach to address the item’s requirements? Has the agency started to investigate the feasibility of implementation? Does the agency have standards and guidance to enable the item’s implementation? Does the agency have the approvals necessary for implementation? Are resources in place to support the adoption of this item? |
| Execution | (7-9) | Is the agency implementing/carrying out the requirements of this item? Has the agency allocated financial or staff resources necessary for the item’s execution? Have appropriate personnel been trained to execute the item’s requirements? Has a process owner been established? |
| Assessment | (10-12) | Has the agency assessed how well this item reduces work zone congestion and crashes? Has the agency assessed the process for carrying out this item? Has the agency implemented appropriate changes to the requirements of this item based on performance assessments? |
| Integration | (13-15) | Has the agency integrated the requirements of this item into quality improvement processes? Are the requirements of this item integrated into agency culture? Are the requirements of this item included as part of the employee performance rating system? |

Several questions in the WZ SA are based on the magnitude of impact that a project may have on a particular area.  These project types are described in Table 2.

Table 2.  Project Types Used in the WZSA

| Type | Characteristics | Examples |
| --- | --- | --- |
| Type I | Affects the traveling public at the metropolitan, regional, intrastate, and possibly interstate level Very high level of public interest Directly affects a very large number of travelers Significant user cost impacts Very long duration | Central Artery/Tunnel in Boston, Massachusetts Woodrow Wilson Bridge in District of Columbia/Maryland/Virginia Springfield Interchange “Mixing Bowl” in Springfield, Virginia I-15 reconstruction in Salt Lake City, Utah |
| Type II | Affects the traveling public predominantly at the metropolitan and regional level Moderate to high level of public impact. Directly affects a moderate to high number of travelers Moderate to high user cost impacts Duration is moderate to long | Major corridor reconstruction High-impact interchange improvements Full closures on high-volume facilities Major bridge repair Repaving projects that require long term lane closures |
| Type III | Affects the traveling public at the metropolitan or regional level Low to moderate level of public impact Directly affects a low to moderate level of travelers Low to moderate user cost impacts May include lane closures for a moderate duration | Repaving work on roadways and the National Highway System (NHS) with moderate Average Daily Traffic (ADT) Minor bridge repair Shoulder repair and construction Minor interchange repairs |
| Type IV | Affects the traveling public to a small degree Low public impact Duration is short to moderate Work zones are usually mobile and typically recurring | Certain low-impact striping work Guardrail repair Minor shoulder repair Pothole patching Very minor joint sealing Minor bridge painting Sign repair Mowing |

NOTE:  These levels may not encompass all possible combinations or degrees of work zone categories.  Some terms are general to allow flexibility in categorizing borderline project types.

Results and Discussion

This section presents the results of the 2006 WZSA.  Results from the 2005 WZSA are also included for comparative purposes.  Most agencies reported an increase in their overall WZ SA score between 2005 and 2006.  The average score increased for 32 of 46 agencies (70%), decreased for 4 of 46 agencies (9%), and remained the same for 10 of 46 agencies (22%).  Table 3 shows the changes in average agency scores from 2005 to 2006.

Table 3.  Percent Change in Score by Agency

| Score Change | Agencies | Percent of Agencies |
| --- | --- | --- |
| Increased by 10% or more | 9 | 20% |
| Increased 6% to 10% | 10 | 22% |
| Increased 1% to 5% | 13 | 28% |
| No Change | 10 | 22% |
| Decreased | 4 | 9% |
| Total | 46 | 100% |

Table 4 shows the average ratings for each of the six sections and compares the 2006 results with the 2005 average ratings.  The data from Table 4 show that the highest average ratings were assigned to Section 5 (Communications and Education), and Section 4 (Project Construction and Operation).  The lowest average rating was assigned to Section 6 (Program Evaluation).  This is consistent with the results of the 2005 WZ SA.  Between 2005 and 2006, Section 1 (Leadership and Policy) and Section 6 (Program Evaluation) had the highest average rating increase (6% and 5%, respectively).  A slight decrease (-1%) in the average from 2005 to 2006 was observed in Section 5 (Communications and Education).

Table 4.  National Average Score by Section

| Section | # of Questions | 2005 | 2006 | Change | % Change |
| --- | --- | --- | --- | --- | --- |
| 1. Leadership and Policy | 10 | 7.1 | 7.6 | 0.5 | 6% |
| 2. Project Planning and Programming | 6 | 6.8 | 6.9 | 0.1 | 2% |
| 3. Project Design | 12 | 8.3 | 8.5 | 0.2 | 3% |
| 4. Project Construction and Operation | 9 | 8.8 | 9.0 | 0.2 | 2% |
| 5. Communications and Education | 5 | 11.2 | 11.1 | -0.1 | -1% |
| 6. Program Evaluation | 4 | 5.3 | 5.5 | 0.2 | 5% |
| Overall | 46 | 8.2 | 8.4 | 0.2 | 2% |

Figure 1 shows the national average section ratings for each of the four years the WZ SA has been conducted.

Figure 1.  National Average Section Ratings by Year

2003 to 2006

The remainder of this section presents the results at a more detailed level.  For each section of the WZ SA, the information includes:

- An explanation of the intent of the section,

- The questions asked in that section,

- National average ratings for each question and comparative data from the 2005 WZ SA, and

- A question-by-question discussion of the scores, including the percentage of agencies rating themselves at 7 or higher (meaning they are implementing the practice asked about in the question), and a summary of comments included by respondents in the results they submitted.

Many responders provided comments for some questions, while some did not submit any comments.  The responders that provided comments offer helpful examples of some of the specific practices and efforts being done to make work zones work better.

Another rich source of examples is the series of implementation guides published by FHWA to provide guidance to transportation agencies as they implement the updated work zone regulations of 23 CFR 630 Subpart J (the Work Zone Safety and Mobility Rule).  The Guides contain many good examples of state DOT practices in use and provides references to many helpful informational resources. The first guide in the series is the overall implementation guide, “Implementing the Rule on Work Zone Safety and Mobility,” which was published by FHWA in 2005.  Three companion technical guides address specific related topics: “Work Zone Public Information and Outreach Strategies,” “Developing and Implementing Transportation Management Plans for Work Zones,” and “Work Zone Impacts Assessment: An Approach to Assess and Manage Work Zone Safety and Mobility Impacts of Road Projects.”  The Guides, as well as other information on the updated Rule, are available from the FHWA Work Zone Program website at http://www.ops.fhwa.dot.gov/wz/resources/final_rule.htm.  The website also contains a list of work zone publications, studies, links, and training resources.  Additionally, hard copies of the Guides can be obtained by sending an email with the title(s), number of guides requested, and shipping information to workzonepubs@fhwa.dot.gov.

# Leadership and Policy

Agency leadership support should drive overall policy making for the agency.  This support fosters an environment conducive to developing an effective work zone program.  Project planning, design, and construction and maintenance activities should all incorporate work zone mobility and safety impacts and mitigation strategies.  Agency management should facilitate and encourage a multidisciplinary approach to traffic management throughout all phases in the life of a project.  Senior managers should be personally, visibly, and proactively involved in efforts to minimize work zone delays and enhance the safety of the motorist and workers in work zones.

Goals provide high-level direction and establish expectations for agency staff.  Clear and specific goal statements such as “Reduce congestion and delay in work zones by 10% in 5 years” establish a basis on which to develop strategies and actions.  Use of performance measures helps to assess progress toward fulfillment of a goal.  For example, to track progress toward reduction of work zone delays, an agency may gather information regarding the total vehicle hours of delay in work zones and track these values over time.

Figure 2 shows the average rating by question for 2005 and 2006 for the Leadership and Policy section.  Table 5 shows the actual values along with the percent change from 2005 to 2006 for each question.  The average ratings increased for a majority of the questions in this section.  For 2006, most of the questions had a national average score of 7.0 or greater, indicating that, on average, agencies are implementing the practices covered in this section.  Only the national averages for questions 1, 4, and 10 are below the implementation threshold.

Figure 2. Results for Leadership and Policy Section

| Table 5. Ratings for Leadership and Policy Section, 2005-2006 |
| --- |
| Section | 2006 | 2005 | Change | % Change |
| 4.1.1 | 6.7 | 6.4 | 0.3 | 5% |
| 4.1.2 | 7.5 | 7.0 | 0.5 | 7% |
| 4.1.3 | 8.0 | 7.5 | 0.5 | 7% |
| 4.1.4 | 5.4 | 4.7 | 0.7 | 15% |
| 4.1.5 | 8.6 | 8.5 | 0.1 | 1% |
| 4.1.6 | 7.1 | 6.2 | 0.9 | 15% |
| 4.1.7 | 7.8 | 7.8 | 0 | 0% |
| 4.1.8 | 9.4 | 9.0 | 0.5 | 5% |
| 4.1.9 | 10.0 | 9.7 | 0.3 | 3% |
| 4.1.10 | 5.0 | 4.6 | 0.4 | 9% |

Questions 4 and 6 in this section increased substantially (15%) from 2005 to 2006.  Both questions may have increased due to the impending deadline for compliance with the Work Zone Safety and Mobility Rule (Work Zone Rule).  Question 6 may also have increased due to the continued FHWA focus on promotion of Transportation Management Plans as a tool to reduce work zone impacts.

    - Has the agency developed a process to determine whether a project is impact type I, II, III, or IV?  Forty-six percent of the agencies have developed a process to determine the impact type of projects.  These processes are located in a standard policy or sometimes done as an informal process during the construction phase.  One agency noted a general process and explained that considerations to determine the project classification include the project size, complexity, construction time, and overall level of traffic volume expected.  Another agency noted using a general project-by-project review process to determine what types of mitigation strategies may be needed for each project.  Another agency recently developed a draft memorandum that contains a process for determining a project's impact to traffic.  Another agency said that a new chapter in their design manual will have a three tiered approach in place to determine project impact type.  Some agencies mentioned greater use of a project classification process due to the requirements of the Work Zone Rule.

    - Has the agency established strategic goals specifically to reduce congestion and delays in work zones?  Over half (60%) the responding agencies indicated that they have strategic goals to reduce work zone congestion and delays.  Goals to reduce congestion and delays in work zones are supported by practices such as the use of QuickZone (a queue analysis spreadsheet for work zones), ITS technologies, and lane closure policies that minimize closures during peak periods.  One agency reported that they have established a goal of no more than 20 minutes of stopped delay and 30 minutes of total delay through certain projects.  Another agency reported development of a Strategic Highway Safety Plan (SHSP) that addresses strategies to reduce congestion and delay in work zones, thereby increasing safety performance by reducing stop-and-go conditions that contribute to crashes.  The same agency reported inclusion of congestion and delay goals in their project level Transportation Management Plans (TMPs). One agency has established strategic goal areas that include reliability (reducing delays due to work zones and incidents).  Related to this goal area, the agency has begun a process of evaluating the causes and possible solutions for congestion at the end of queues upstream of work zones.

    - Has the agency established strategic goals specifically to reduce crashes in work zones? Out of 50 reporting agencies, over half of them (60%) have strategic goals specifically to reduce crashes in work zones.  Many agencies commented that they have a specific goal to reduce work zone crashes and work zone fatalities by a certain percentage (often 10%).  Some agencies reported pursuing a goal of zero fatalities in work zones.  One agency noted establishment of a work zone fatal crash team that makes recommendations for implementation of safety strategies on appropriate projects.  Another agency noted the use of a process to review the accuracy of crash data and recording techniques for contributing factors for work zone crashes.  One agency has established strategic goal areas that include safety (to have the best work zone safety record in the nation) and reliability (reducing delays due to work zones and incidents).  Related to these goals, the agency has begun a process of evaluating the causes and possible solutions for congestion at the end of queues upstream of work zones, which may lead to a reduction in end-of-queue crashes.  The agency has established a committee to evaluate recommendations on how to reduce collisions, including monitoring through enhanced enforcement and possible monitoring by contractors.

    - Has the agency established measures (e.g., vehicle throughput or queue length) to track work zone congestion and delay?  Although only 34% of the states are implementing measures to track work zone congestion and delay, the average score for this item increased from 4.7 to 5.4 (15%) between 2005 and 2006.  The overall increase in average score is attributed to increased ratings from 15 agencies (with particularly strong increases in 3 agencies), while almost all of the other agencies’ ratings did not change. This result indicates that a number of agencies are placing more emphasis on this area.  Queue lengths and travel time variability are the most common measures used to track work zone delay.  Some agencies reported they have established maximum thresholds such as 15 minutes of delay or a one-mile maximum queue length.  Additionally, some states noted use of technology to monitor performance and display information to the public in real-time (e.g., travel time through the work zone).  One agency cited a large reduction in delay through implementation of lane closure policies and use of analysis tools in development of maintenance of traffic plans.  Another agency noted that corridor operations must meet certain mobility thresholds, with the focus having shifted from specific project analysis to managing the entire system.  The agency also noted that design build projects have requirements to measure queue lengths and the number of open lanes by time period.

4.1.5	Has the agency established measures (e.g., crash rates) to track work zone crashes?   Thirty-five agencies (70%) have established measures to track work zone crashes.  Strategies mentioned by respondents include coordinating with law enforcement personnel to improve reporting on work zone crashes and timely analysis of work zone crash data by project engineers.  One state noted the need for better accuracy and detail in work zone crash reporting, while another cited the potential for using construction inspector diaries to analyze information on crashes.

    - Has the agency established a policy for the development of Transportation Management Plans to reduce work zone congestion and crashes?  More than half (54%) of the states are implementing a policy for the development of Transportation Management Plans (TMPs) to reduce work zone congestion and crashes.  The average score for this item increased by 15%, which may be due to the approaching compliance date (October 2007) of the Work Zone Rule, which requires TMPs for all projects.  The significant increase for this question is due to increased ratings from 15 agencies, with half of these agencies showing large increases.  Only 3 states decreased their scores.  One agency cited that, while the process is not yet officially referred to as a TMP, they review project plans to determine what methods and procedures would have the least impact to the public. At the beginning stages of project development, the agency determines how the information will be distributed to the public based on the potential impacts.  One agency cited use of components of a TMP including review of alternatives for traffic control to enhance effectiveness in the field.  One agency noted a new chapter on TMPs in their design manual.

    - Has the agency established work zone performance guidance that addresses maximum queue lengths, the number of open lanes, maximum traveler delay, etc.?  Standards for work zone performance guidance have been established in 33 agencies (66%).  Several agencies reported consideration of work zone performance in the design stage, where traffic models are used to predict the performance of a particular traffic control plan and determine the appropriate timing of lane closures.  One agency noted analysis of traffic volumes and available alternate routes to determine maximum queue lengths.  Another agency noted use of a Road User Cost Manual and a Traffic Impact Report to predict work zone performance.

    - Has the agency established criteria to support the use of project execution strategies (e.g., nightwork, full closures) to reduce public exposure to work zones and reduce the duration of work zones?  Forty-one agencies (82%) have established criteria to support the use of project execution strategies.  Many agencies reported wide use of nighttime construction, especially on the interstate system and in high traffic volume locations.  One agency reported restricting calendar finish dates to minimize overall public exposure.  Agencies also cited the use of alternative contracting techniques and full road closure to reduce public exposure to work zones.

4.1.9	Has the agency developed policies to support the use of innovative contracting strategies to reduce contract performance periods?  Of 50 reporting agencies, 44 of them (88%) have developed policies to support the use of innovative contracting strategies to reduce contract performance periods.  Strategies used include A+B bidding, design-build, lane rental, and incentives/disincentives on major projects.  Some agencies noted legislative and contracting regulation limitations in the use of certain strategies.

4.1.10  Has the agency established Memoranda of Understanding (MOU) between utility suppliers to promote the proactive coordination of long-range transportation plans with long-range utility plans, with the goal of reducing project delays and minimizing the number of work zones on the highway?  Only 15 agencies (30%) have established an MOU between utility suppliers to promote the proactive coordination of long range transportation plans with long-range utility plans.  One agency said that while it does not have formal MOUs with utilities, the agency does coordinate heavily and well in advance with them to minimize impacts.  The same agency is developing a committee to enhance coordination on projects.  One agency noted the use of master agreements with every major utility company and information sharing on planned projects for enhanced coordination of utility work.  Several agencies have no policy to develop an MOU.  Some agencies work informally to coordinate between the transportation agency and the utility companies, such as through monthly coordination meetings.  One agency noted that this is done on a project-by-project basis, rather than program wide, since issues are typically project-specific.

# Project Planning and Programming

While transportation planning and implementation processes differ significantly from state to state, they all focus on developing increased capacity and efficiency in the transportation system.  They do this by developing long-range transportation plans (LRTP), transportation improvement program plans (TIP), unified planning work programs (UPWP), and in some cases congestion management system (CMS) plans.

Transportation management and operations (M&O) processes are increasingly important to the planning professional.  Metropolitan areas account for 75% of the nation’s population and 83% of its economic output.  They are centers for social as well as economic activity and are the hubs of the national transportation system.  In addition, they are portals for people and freight moving between the United States and other countries.  To meet the challenge of continued social mobility, the planning community will need to take an active role in the development and implementation of transportation system M&O strategies.

The complexity of our transportation systems and the impact of congestion on our nation will necessitate input from planners during the project development process in order to better assess and manage work zone impacts.  The following are some example roles for planners:

- Using analytical traffic models to assess the system-wide impacts of specific project requirements.

- Evaluating programming estimates to ensure that the proper level of funding is included to mitigate traffic congestion and improve safety through work zones.

- Providing the critical “bridge” of knowledge between the planning world and the design world to reduce the impacts of work zones on the traveling public.

Figure 3 shows the average rating by question for 2005 and 2006 for the Project Planning and Programming section.  Table 6 shows the actual values along with the percent change in average rating from 2005 to 2006 for each question.  The average ratings increased for four of the six questions, with a slight decrease in the rating for two questions.  While the national average score for the question regarding the use of analytical modeling tools remained significantly lower than the other questions, this item showed the largest increase (12%) of any of the planning and programming questions.

Figure 3. Results for Project Planning and Programming Section

| Table 6. Rating for Project Planning and Programming Section, 2005-2006 |
| --- |
| Section | 2006 | 2005 | Change | % Change |
| 4.2.1 | 6.0 | 5.4 | 0.6 | 12% |
| 4.2.2 | 6.7 | 6.5 | 0.2 | 3% |
| 4.2.3 | 7.5 | 7.4 | 0.1 | 1% |
| 4.2.4 | 6.8 | 6.9 | -0.1 | -2% |
| 4.2.5 | 7.3 | 7.1 | 0.2 | 3% |
| 4.2.6 | 7.3 | 7.6 | -0.3 | -4% |

4.2.1	Does the agency’s planning process actively use analytical traffic modeling programs to determine the impact of future type I and II road construction and maintenance activities on network performance?  About half of the agencies (54%) actively use analytical traffic modeling programs to determine the impact of future type I and II project activities.  The average rating for this question in 2006 increased by 12% due the increase in rating by 15 agencies, with especially strong increases shown by 5 of these agencies.  No agency ratings decreased for this question.  One agency cited use of travel demand models to predict future traffic in combination with use of microscopic traffic models to estimate the impacts from a traffic control plan.  Another agency said that the models are used mainly in the preliminary design stage to predict performance of the work zone in the areas of travel time, delay, and queue length.  Several agencies noted use of modeling on a project by project basis and for the localized project area as opposed to the system-wide level.

4.2.2	Does the agency’s planning process include developing alternative network options (e.g., frontage roads, increased capacity on parallel arterials, beltways, or strategically placed connectors) to maintain traffic volumes caused by future road construction and maintenance?  Fifty-four percent of the agencies reported using tools to determine alternate network options for traffic volumes that could be delayed due to road construction.  One agency said that they improve alternate routes to accommodate additional traffic volume during mainline construction.  One agency noted consideration of these strategies during design but that use is limited due to a low number of parallel routes and frontage roads.

4.2.3	Does the agency’s planning process manage the transportation improvement program to eliminate network congestion caused by poorly prioritized and uncoordinated execution of projects?  Thirty states (60%) indicated they make efforts during the planning process to manage the transportation improvement program to eliminate network congestion caused by poorly prioritized and uncoordinated execution of projects.  One agency noted that, during the planning process, input from various disciplines on network performance overall is considered.  One agency cited the use of enhanced coordination practices across agencies (e.g., state DOT and local MPO).  In some cases, to address potential network congestion from a new development, a developer may pay impact fees for roadway improvements (e.g., an interchange to provide access to the interstate from the development).  One agency noted use of a systems management process, especially in major metropolitan areas, where officials from state, city, and county transportation departments meet regularly to plan and coordinate construction activity system wide so that an optimum level of safety and mobility is maintained.

    - Does the agency’s transportation planning process include a planning cost estimate review for work types I, II, and III that accounts for traffic management costs (e.g., incident management, public information campaigns, positive separation elements, uniformed law enforcement, and intelligent transportation systems [ITS])?  Twenty-five states (50%) have a process for estimating traffic management costs during the transportation planning process.  Some agencies do this on Type I and II projects, but not on Type III projects.  One agency cited a recent process review that incorporated traffic management costs and public information campaign costs in the process.  Another agency noted that funds are budgeted in the preliminary engineering stage for use of law enforcement personnel during construction.  One agency cited a recent FHWA process review on estimating procedures and identified it as an area for improvement.  Some agencies noted use of cost estimate reviews during the design stage.

4.2.5	Does the agency’s transportation planning process include the active involvement of planners during the project design stage to assist in the development of congestion mitigation strategies for type I and II projects?  Planners assist in developing congestion mitigation strategies in 62% of reporting agencies.  Strategies can be developed from the early design phase, with designers, field personnel, and other partners working with planners.  One agency noted that planners routinely analyze networks to ensure adequate levels of service during construction and also propose mitigation strategies that can be incorporated into the design.  Agencies also involve local planners (MPO representatives) in the process for state projects.

4.2.6	Does the agency’s transportation planning process engage planners as part of a multidisciplinary/multi-agency team in the development of Transportation Management Plans involving major corridor improvements?

In 56% of the responding agencies, the transportation planning process engages planners as a part of a team in the development of Transportation Management Plans.  Planners and designers often meet during the development of the TMP.  One agency stated that no specific policy exists, but that Origin/Destination studies, travel surveys, and access management considerations are part of the TMP.

# Project Design

Project designers, working in concert with other functional experts, should consider maintenance of traffic during construction early in the design process.  Designers should examine the use of different project execution strategies that can accelerate construction time and minimize the exposure of travelers to work zones.  In addition, designers should actively lead the preparation of Transportation Management Plans, including Traffic Control Plans that will mitigate the impact of work zone activities.

Figure 4 shows the average rating by question for 2005 and 2006 for the Project Design section.  Table 7 shows the actual values along with the percent change in average rating from 2005 to 2006 for each question.  The average ratings increased from 2005 to 2006 for most of the questions, and items 11 and 12 in this section (both related to processes for developing traffic control plans) experienced relatively large increases.  Two items - Item 3 (the use of multidisciplinary teams for developing TMPs) and Item 4 (constructability reviews) - experienced modest decreases.

Figure 4. Results for Project Design Section

| Table 7. Ratings for Project Design Section, 2005-2006 |
| --- |
| Section | 2006 | 2005 | Change | % Change |
| 4.3.1 | 8.6 | 8.4 | 0.1 | 1% |
| 4.3.2 | 8.4 | 8.7 | -0.2 | -3% |
| 4.3.3 | 9.1 | 9.5 | -0.4 | -4% |
| 4.3.4 | 10.4 | 10.0 | 0.3 | 3% |
| 4.3.5 | 6.7 | 6.4 | 0.3 | 4% |
| 4.3.6 | 9.3 | 9.2 | 0.1 | 1% |
| 4.3.7 | 7.0 | 6.8 | 0.2 | 2% |
| 4.3.8 | 9.1 | 8.8 | 0.3 | 4% |
| 4.3.9 | 11.5 | 11.1 | 0.5 | 4% |
| 4.3.10 | 9.2 | 8.9 | 0.4 | 4% |
| 4.3.11 | 6.7 | 5.9 | 0.8 | 14% |
| 4.3.12 | 6.6 | 5.9 | 0.7 | 11% |

4.3.1	Does the agency have a process to estimate road user costs and use them to evaluate and select project strategies (full closure, night work, traffic management alternatives, detours, etc.) for type I and II projects?

Thirty-seven agencies (74%) have a process to estimate road user costs.  Several agencies cited use of software, such as QUEWZ, QuickZone, and other agency-developed applications, to analyze potential project strategies.  One agency noted that they also incorporate past experience, engineering judgment, and historical knowledge in concert with software tools to make decisions on the appropriate strategies such as night work and detour routes around the project.  Another agency cited consideration of road user costs in determining alternatives including detours, temporary roadway or shoulder construction, off-peak daytime work, night work, and the most appropriate project delivery or contracting method.

    - Does the agency develop a Transportation Management Plan that addresses all operational impacts focused on project congestion for type I and II projects?  Thirty-four agencies (68%) develop a transportation management plan that addresses all operational impacts focused on project congestion for type I and II projects.  Some agencies rated this question based on a formal TMP, while others rated it based on a plan very similar to the formal TMP and it’s elements (while not specifically called a TMP).  Plans are initiated during the early planning states and updated and revised during the design and bid preparation phase.  Strategies are also evaluated during construction and modified as needed.

4.3.3	Does the agency use multidisciplinary teams consisting of agency staff to develop Transportation Management Plans for type I and II projects?  Thirty-six of the reporting agencies (72%) use multidisciplinary teams. These teams may consist of staff from planning, design, construction, operations, and other external stakeholders such as the public.  In some cases, multidisciplinary teams are used primarily on high priority projects.  One agency cited use of a formal multidisciplinary task force to minimize impacts from work zones.  While the overall score for this question decreased compared to 2005, this was not a national trend and was primarily due to a small number of agencies.  Most agencies reported no change in score.  The scores for 9 agencies increased and 8 agency ratings decreased.  With 3 agency ratings decreasing by a fair amount (3 or more points), the net change on this question was a decrease of 4%.

4.3.4	Does the agency perform constructability reviews that include project strategies to reduce congestion and traveler delays during construction and maintenance for type I and II projects? Out of the 50 responding States, 47 of them (94%) use constructability reviews on projects.  Agencies may only require constructability reviews for complex projects, or may decide to use them on a project-by-project basis.  One agency cited the recent establishment of a Constructability Reviews Unit for performing in-house reviews (small to medium sized projects) and administering outsourced reviews (larger projects) to minimize delay while maximizing productivity.  One agency cited the use of reviews that focus solely on constructability without consideration of traffic impacts.

    - Does the agency use independent contractors or contractor associations to provide construction process input to expedite project contract time for type I and II projects?  More than half of the agencies (62%) use contractor associations to provide construction process input.  This practice is often executed primarily on complex projects.  One agency cited use of contractor association representatives, concrete suppliers, and concrete products association representatives for input to help minimize impacts from lane closures.  One agency cited use of this technique on major Design-Build projects.  Workshop forums are also used to gain input from contractors.

4.3.6	Does the agency use scheduling techniques that are based on time and performance, such as the critical path method or parametric models, to determine contract performance times for type I and II projects?  Forty-one agencies (82%) are using a technique to determine contract performance times for type I and II projects.  Several agencies noted use of the critical path method during the construction phase to determine performance times.  Some agencies use various project and program management tools to establish contract performance times.

    - Does the agency have a process to evaluate the appropriate use of ITS technologies to minimize congestion in and around work zones for type I, II, and III projects?  Half of the agencies (50%) consider ITS technologies to minimize congestion in work zones.  Agencies use stand-alone work zone ITS systems and also use existing, permanent ITS for monitoring and management.  Some agencies may evaluate whether to implement ITS technologies on a project-by-project basis, while other agencies only consider ITS use for major projects.  One agency noted that standard ITS elements are available on a checklist for consideration.  One agency noted the need to deploy ITS in advance of the work zone to avoid providing information that is not timely enough to allow motorists to make appropriate route decisions.  Several agencies stated that no formal evaluation process exists for ITS applications and that more guidance is needed in using this technology to mitigate work zone impacts.  Some agencies noted that no formal evaluation process is used and that limited documentation is available on the effectiveness of ITS.

4.3.8	Does the agency use life-cycle costing when selecting materials to reduce the frequency and duration of work zones for type I, II, and III projects?  To reduce the frequency and duration of work zones, life-cycle costing is used by 38 agencies (76%).  One agency cited the use of results from life-cycle cost analysis to specify advanced mix designs, high strength concrete, and high strength steel.  One agency noted that the process is used, but often the materials desired are cost prohibitive due to higher initial cost.

4.3.9	Does the agency have a process to assess projects for the use of positive separation devices for type I and II projects?  Forty-seven agencies (94%) have a process to assess projects for the use of positive separation devices for type I and II projects.  This was one of the highest scoring questions on the WZ SA.  An agency may require the use of temporary concrete median barriers for major projects and on high speed facilities.  Some agencies set standards and specify that certain project types require positive separation devices.  One state noted that positive separation is required on some projects and optional on others.

4.3.10	Does the agency anticipate and design projects to mitigate future congestion impacts of repair and maintenance for type I, II, and III projects?  Forty-two agencies (84%) incorporate features into their project designs that accommodate the need for future repair and/or maintenance activities.  One agency cited the design of a wider inside shoulder for less traffic impact during maintenance operations.  Full depth shoulders, tied shoulders, guardrail attachment points, and frontage roads were also cited by agencies as tools to mitigate future congestion during maintenance.

4.3.11	When developing the Traffic Control Plan for a project, does the agency involve contractors on type I and II projects?  Contractors are involved with the development of traffic control plans in 27 agencies (54%).  Often, contractors are used informally during constructability reviews or may be consulted during the design stage if needed.  Additionally, agencies allow contractors to submit ideas for or revisions to the traffic control plan.  The average rating for this question increased by 14% from 2005 to 2006.  This does not appear to be a widespread national trend, but rather is due primarily to a subset of agencies with increased ratings (14 agencies), especially 5 agencies showing large increases in their ratings.  For a few of these agencies, scores in the past had been zero so the increases indicated new attention to these activities.

4.3.12	When developing the Traffic Control Plan for a project, does the agency use computer modeling to assess Traffic Control Plan impacts on traffic flow characteristics such as speed, delay, and capacity for type I and II projects?  Twenty six of the 50 responding agencies (52%) implement computer modeling in the development of traffic control plans.  There was an 11% increase in average scores from the previous year on this question.  This does not appear to be a widespread national trend, but rather is due primarily to a subset of agencies with increased ratings (12 agencies), especially 3 agencies that reported large score increases.  One of these agencies noted the ongoing development of databases to support modeling.  Some agencies use this computer modeling on a project-by-project basis (potentially for larger projects when higher impacts are anticipated) or on occasion to evaluate the potential impacts.  Agencies reported using QuickZone, QUEWZ, and agency-developed spreadsheet tools for analyzing impacts.  Simple capacity calculations are often used in conjunction with traffic volume data to estimate impacts for a project, network, or corridor.

# Project Construction and Operation

A roadway construction or maintenance site can be a very complex orchestration of activities affecting the public in many ways.  Approximately 13% of the NHS, totaling 20,876 miles, has a work zone on it during the peak summer work season, and approximately 24% of all nonrecurring congestion on freeways is due to work zones.  A recent study by the Texas Transportation Institute revealed that, from a sampling of states, an average of 26% of the NHS was under contract for construction.  The average project length was 3.7 miles, and the average active time (without weekends) was approximately 62% of the total contract time.  There are many pieces of the project delivery process and everyone has a critical role, but what the public mostly sees and experiences is the construction end.  By focusing on letting strategies, quality-based contractor selection, time-sensitive bidding, efficient operations, aggressive contract management, and good public information, we can improve the execution and public perception of transportation improvements.

Complaints from the traveling public often focus on the proper use and maintenance of traffic control devices such as cones, drums, signs, barricades, barriers, striping, and changeable message signs.  Some common problems include signs that inform travelers of conditions that do not exist, striping that is misleading, changeable signs that show the wrong message, and cones and drums that are improperly spaced.  These inconsistencies have an impact on agency credibility with the traveling public.  Drivers develop work zone habits that are based on past observations.  Agencies can require and provide incentives for work zone contractor personnel to be trained in the proper application and maintenance of traffic control devices in work zones.

Figure 5 shows the average rating by question for 2005 and 2006 for the Project Construction and Operation section.  Table 8 shows the actual values along with the percent change in average rating from 2005 to 2006 for each question.  Overall, this section had the second highest average rating of the six sections.  The average ratings increased for most of the questions in this section and decreased slightly for two questions.  All the questions except questions 4.4.4 and 4.4.9 have reached the implementation stage (score of 7 or higher), meaning on average states are generally implementing the practices addressed in this section.

Figure 5. Results for Project Construction and Operation Section

| Table 8. Ratings for Project Construction and Operation Section, 2005-2006 |
| --- |
| Section | 2006 | 2005 | Change | % Change |
| 4.4.1 | 8.3 | 8.2 | 0.1 | 2% |
| 4.4.2 | 8.9 | 8.8 | 0.1 | 1% |
| 4.4.3 | 10.5 | 10.4 | 0.1 | 1% |
| 4.4.4 | 6.8 | 6.5 | 0.3 | 5% |
| 4.4.5 | 9.2 | 8.7 | 0.6 | 6% |
| 4.4.6 | 9.3 | 9.5 | -0.2 | -2% |
| 4.4.7 | 12.2 | 12.4 | -0.2 | -2% |
| 4.4.8 | 11.0 | 10.7 | 0.3 | 3% |
| 4.4.9 | 4.5 | 4.5 | 0.1 | 2% |

4.4.1	Is the letting schedule altered or optimized to reflect the available resources and capabilities of the construction industry?  Thirty-three agencies (66%) use this practice. Some agencies consult with the budgeting section of the DOT to schedule times in order to get better bids.  One agency states that this is taken into consideration via Floating Availability Dates, whereas another agency stated that they distribute funds on a quarterly basis to spread out budget and contractor resources.

4.4.2	Is the letting schedule altered or optimized to minimize disruptions to major traffic corridors?  Eighty-two percent of the agencies are minimizing disruptions on major traffic corridors by optimizing the letting schedule.  Projects are reviewed to make sure that multiple projects do not adversely impact traffic along certain corridors.  Several agencies review major jobs and other construction activity on a case-by-case basis and adjust the letting schedule to reduce conflicts.  One agency noted that they schedule construction activities around special events such as major sporting events.

4.4.3	When bidding type I and II projects, does the agency include road user costs in establishing incentives or disincentives (e.g., I/D, A+B, or lane rental) to minimize road user delay caused by work zones?  Eighty-two percent of the agencies include road user costs in establishing incentives/disincentives to minimize road user delay in work zones.  One agency notes that these costs are analyzed in the design phase and that they are used to help determine project traffic control strategies.  Some examples of the strategies used by agencies include A+B bidding, lane rental, incentives, disincentives, and use of modeling to determine the effects of construction on traffic.  This question had the same implementation percentage as the previous question but a significantly higher average score (10.5 versus 8.9), which may indicate that the use of road user costs in incentives/disincentives is a relatively more established practice.

4.4.4	When bidding type I, II, and III projects, does the agency use performance-based selection to eliminate contractors who consistently demonstrate their inability to complete a quality job within the contract time?  Twenty seven of the responding agencies (54%) use performance-based selection to eliminate contractors that regularly have difficulty completing quality jobs on-time.  Some examples cited by agencies include having joint reviews to identify poor performing contractors, using field feedback, pre-qualifying contractors, grading contractors, and analyzing past experience with the contractor.

4.4.5	When bidding type I and II project contracts, does the agency use incident management services (e.g., wreckers, push vehicles, and service patrols)?  Incident management services such as wreckers, courtesy patrols, and off-duty highway patrol officers are used by 39 agencies (78%).  While more than three fourths of agencies use incident management services, some agencies commented that they do not include it as a bid item in the construction contract.

4.4.6	When bidding contracts, does the agency use flexible starting provisions after the Notice to Proceed is issued?  Most agencies (80%) routinely use flexible starting provisions after the Notice to Proceed is issued.  Agencies reported that the start date may be up to the contractor, or the completion date may control the start date.  One example cited by an agency involves using milestone completion dates that allow the contractor to begin at flexible times when they have resources available.  Another agency stated that all types of projects have some flexibility between award and notice to proceed.  One agency noted that they only use this practice for resurfacing and bridge replacement projects.

4.4.7	During type I, II, and III projects, does the agency use uniformed law enforcement?  Ninety-two percent of the reporting agencies indicated that they use uniformed law enforcement on projects.  This question has the highest overall rating of any question in the WZSA (along with question 4.5.4), indicating that the use of law enforcement in work zones is a well-established and assessed practice in many agencies.  Several agencies have formal agreements setup with the highway patrol to provide these services.  One agency noted use of enforcement personnel on a project by project basis.  Agencies may include the reimbursement of these services in the project costs.

4.4.8	Does the agency provide/require training of contractor staff on the proper layout and use of traffic control devices?  Most agencies (84%) indicated that they provide and/or require training of contractor staff on proper use of traffic control devices.  Some agencies list training and certification requirements in their specifications.  Some agencies require or are in the process of requiring the contractor to take courses dealing with traffic control device training.  Sometimes, certification is required, although the requirement may not be enforced.  States rely on training opportunities from a variety of sources such as unions, OSHA, DOTs, ATSSA, and universities.  Some agencies use specification language to require the contractor to comply with OSHA, MUTCD, and ASTM standards.

4.4.9	Does the agency provide training to uniformed law enforcement personnel on work zone devices and layouts?  About one-quarter (24%) of responding agencies provide training to uniformed law enforcement.  Several agencies have conducted traffic safety seminars and traffic control supervisor training, and make these courses available to uniformed law enforcement personnel.  In some cases, courses specifically geared toward emergency responders and law enforcement personnel are available.   In some cases, a one-on-one short training session is conducted with law enforcement officers working on DOT projects.  Some law enforcement agencies take advantage of the LTAP centers that provide training to local police agencies.  Other agencies commented that law enforcement agencies feel that the training the officers receive in the police academy is adequate.  Some agencies did note that they have discussed the possibility of training or would like to start that process.

# Communications and Education

To reduce public anxiety and frustration, it is important to sustain effective communications and outreach with the public regarding road construction and maintenance activity and potential impacts.  This also increases the public’s awareness of such activity.  Lack of information is often cited as a key cause of frustration for the traveling public; therefore, the agency should identify and consider key issues from a public outreach and information perspective.

Figure 6 shows the average rating by question for 2005 and 2006 for the Communications and Education section.  Table 9 shows the actual values along with the percent change in average rating from 2005 to 2006 for each question.  The average ratings increased for two of the five questions in this section.  The scores in this section have consistently been the highest in the WZSA and remain so this year, even with small decreases for three questions.

Figure 6. Results for Communications and Education Section

| Table 9. Ratings for Communications and Education Section, 2005-2006 |
| --- |
| Section | 2006 | 2005 | Change | % Change |
| 4.5.1 | 11.3 | 11.1 | 0.1 | 1% |
| 4.5.2 | 11.4 | 11.7 | -0.3 | -3% |
| 4.5.3 | 11.3 | 11.7 | -0.4 | -3% |
| 4.5.4 | 12.2 | 12.5 | -0.2 | -2% |
| 4.5.5 | 9.1 | 8.8 | 0.3 | 3% |

4.5.1	Does the agency maintain and update a work zone web site providing timely and relevant traveler impact information for type I, II, and III projects to allow travelers to make effective travel plans?  Forty-seven agencies (94%) implement the use of a web site to provide traveler impact information on projects to allow travelers to make more effective travel plans.  Several agencies noted that they provide some sort of web site for travelers and commented that it could range from project specific information on separate websites to one website with statewide information on construction activities.  One agency noted the use of hourly and daily updates to the information, while others cited the desire to provide real-time information in the future.

4.5.2	Does the agency sponsor National Work Zone Awareness week?  This was one of the highest scoring questions on the WZ SA.  Most agencies (92%) sponsor National Work Zone Awareness week.  Some agencies have no formal campaign but still support the program.  For the agencies that commented, the examples ranged from multiple group collaboration to simple press releases.  Other examples include local memorials, national memorial displays, work zone safety awareness conferences, and sponsorship collaboration with FHWA, utilities, and local and national associations.

4.5.3	Does the agency assume a proactive role in work zone educational efforts?  Most agencies (94%) are developing educational materials to inform and educate the public community on work zone safety.  This question was one of the highest scoring on the WZ SA, with many agencies not only implementing this strategy but also performing assessment of their work zone educational efforts.     Most agencies that provided comments cited the use of educational efforts from public service announcements to high school driver’s education programs.  A couple of agencies commented that they partner with and utilize the LTAP centers to offer work zone educational programs.

4.5.4	During type I, II, and III project construction, does the agency use a public information plan that provides specific and timely project information to the traveling public through a variety of outreach techniques (e.g., agency website, newsletters, public meetings, radio, and other media outlets)? Almost all agencies (96%) use a public information plan to provide specific and timely project information to the traveling public through a variety of outreach techniques.  Some of these techniques include publishing information on the agency’s web site and providing information to media outlets.  Other techniques include work zone map media, public relations managers, radio, TV, newspaper ads, telephone hotlines, and public information centers.  This question was the highest scoring question on the WZSA (along with question 4.4.7), indicating that the use of public information plans is widespread and is a well-established practice in most agencies.

    - During type I, II, and III projects, does the agency use ITS technologies to collect and disseminate information to motorists and agency personnel on work zone conditions?  Forty agencies (80%) use ITS technologies to collect and disseminate work zone information. Many agencies use dynamic message signs and portable changeable message signs to give the traveling public specific and timely project information.  Some agencies may incorporate ITS into the work zone plan.  A few agencies stated that they utilize existing ITS for work zones in urban areas.  Some agencies noted use of highway advisory radio and more advanced technologies and systems, such as the dynamic lane merge system.

# Program Evaluation

Evaluation is necessary to analyze failures and identify successes.  Work zone performance monitoring and reporting at a nationwide level can increase the knowledge base on work zones and help better plan, design, and implement road construction and maintenance projects.  At the local level, performance monitoring and reporting provides the agency with valuable information on the effectiveness of congestion mitigation strategies, contractor performance, and work zone safety.

Figure 7 shows the average rating by question for 2005 and 2006 for the Program Evaluation section.  Table 10 shows the actual values along with the percent change in average rating from 2005 to 2006 for each question.  The average ratings increased for all questions in this section.

Figure 7. Results for Program Evaluation Section

| Table 10. Ratings for Program Evaluation Section, 2005-2006 |
| --- |
| Section | 2006 | 2005 | Change | % Change |
| 4.6.1 | 3.8 | 3.5 | 0.3 | 8% |
| 4.6.2 | 7.0 | 6.7 | 0.3 | 5% |
| 4.6.3 | 5.1 | 5.0 | 0.1 | 2% |
| 4.6.4 | 6.1 | 5.8 | 0.3 | 5% |

4.6.1	Does the agency collect data to track work zone congestion and delay in accord with agency-established measures?   Only ten agencies (20%) collect data to track work zone congestion and delay performance against agency measures.  Although this question had the lowest average score in the WZSA, it had one of the largest percent increases in the WZSA and had the highest percent increase for this section due to increased ratings for 14 agencies.  Thus it appears that more agencies are moving toward using data to track work zone congestion and delay.  One agency cited current efforts to procure equipment to track speed, volume, and delay in order to establish performance measures.  Some agencies cited lack of capability to collect the appropriate information.  Agencies cited use of ITS technologies and probe vehicles to collect information that can be used to analyze work zone performance for congestion.  Some agencies noted that measures are under development, and one agency noted use of data collection to evaluate the effectiveness of TMPs.  Another agency noted that although no data are formally collected, its lane closure policy asks crews to note and measure traffic queues.

4.6.2	Does the agency collect data to track work zone safety performance in accordance with agency-established measures? More than half of the agencies (54%) are collecting data to track work zone safety performance.  Some agencies cited collection of work zone fatality data, but also noted that crash data are often not detailed enough for work zone analysis.  One agency noted that law enforcement personnel collect and monitor work zone crash information.  One agency also cited use of the work zone crash information in development of its Strategic Highway Safety Plan.  Another agency noted the use of an expedited process to identify, organize, and summarize work zone crash information and provide the results, within 30 days, to field construction engineers. The agency noted that this process enables those who are in charge of the construction activity to have the timely information on the safety performance of their work zones.

4.6.3	Does the agency conduct customer surveys to evaluate work zone traffic management practices and polices on a statewide/area-wide basis?

Only 15 agencies (30%) are implementing this practice.  Agencies provide opportunities for feedback on ways to improve work zones.  Customer surveys are used in most cases.  Customer surveys are often part of Context Sensitive Solutions practices in planning for and designing projects.  Several agencies cited use of other feedback techniques such as easy access to public information officer contact information and dedicated project websites that accept comments.

4.6.4	Does the agency develop strategies to improve work zone performance on the basis of work zone performance data and customer surveys?  Nearly half of agencies (46%) develop strategies to improve work zone performance based on work zone data and customer surveys.  One agency noted use of a post construction review with the contractor, resident engineer, and state agency where a memorandum is developed on ways to improve work zone performance.  Some agencies noted use of customer feedback and other qualitative means to assess past performance.  One agency formed a work zone management task force charged with investigating strategies for improving work zone performance.

# Footnotes

The 2005 sample size was 48 reporting out of 52 total Divisions, and the 2006 sample size was 50 of 52.  The sample size for comparison between 2005 and 2006 is 46 of 52, as results for 6 different agencies were not available for direct comparison over the two year period.

Numbers in this table and other tables in this report may not calculate exactly due to rounding. Non-rounded values were used in the calculations.

The percentage of agencies implementing a practice (i.e., rating themselves at 7 or higher) is based on the 50 Divisions submitting scores for 2006.